## Slide 1: Agenda – 1 hour
Release date
Publication

## Slide 2: Release
Previous meeting was 19/09: feedbacks expected.
PR in progress
  31 open PR + 49 open issues ! (372 closed PR)
  Needed: DoseActor MT with mutex DONE
  Everything else is optional
  Warning : never ending process syndrom
    This is not a problem if features are missing
    This is a problem if bugs or non wanted behvior
Documentation: cf Nils
Exercices: dqprm exercices updated. Alexis: exercices to be updated

## Slide 3: Release date ?
Proposal: week of 18/11 -> public 25/11
Andreas + Martina : check MT Dose/LETActor + doc
Nils: documentation warning!
  Add “hello world example”
  (“cookbook” : list of examples) later -> maybe with auto-run.
Emilie: ok for the date + doc (almost done)
Assen: testing
Guneet: windows ok except MT + root. PR545 needed to warn user
Check that google index readthedocs + previous version
Olga: ok for the date
DS: read all documentations and ask people to complete
Clean readme + create tag and wheels

## Slide 4: Release date ?
Communication plan ?
  Email mailing list. DS ; Geant4 -> communicate. DS ; Medical physics mailing list: FR, UK. DS
  Flyer on linkedin: ER
  Medicalphysics world: ? A bit later
  Slack or discord or discourse ? Later (G4 and itk used discourse)
  What about gate 9.4? Still maintained for the moment. Low pace evolution. Encourage users to test and feedback (anything prevent you to use gate10?).
  A way to translate macro to python ? Example of conversion in the documentation (left/right)? Marc may help to start doc
  Carlotta: start an example of conversion (optical example)
  Ask users that switch from 9 to 10 to share feedbacks
  Use the discussion tab on the github
  Alexis: semi auto conversion helper? After the release
  Keep in mind: see if generic LLM or specifically trained LLM can help (Guneet+Marc can look at it). LAMA ? CoPilot?
  Alexis+Lydia: opengatecollaboration website: “switch” to gate10
Note for email:
  Is it stable ? How to convert macro? Training sessions?
Gate training: gate10, 20 nov.
(Geant4 new release maybe early december)

## Slide 5: Publication
Focus
  New infrastructure: py / cpp ;
  User new way of creating simulations (embeded in larger code)
  New features (tbd): parallel w, bool, MT, MP, etc
  Under the hood:
    warning not a documentation!
    Challenges and achievements
    Design choices (flexibility vs simplicity)
  Emilie: another paper with optiGAN
  DS: paper on spect simulation
  Assen: can be embedded in a larger code (phits)
PMB? Overleaf. (CBM? phiRO)
Contributors: authors list

## Slide 6: Work in progress (non exhaustive)
Optical photon: UC Davis, Nils
Stop simulation on dose criteria: Martina
No-vis wheel for cluster: Thomas
Multiprocess: Nils, David
Stop and prod actor: Andreas
Dose Actor consolidation and doc: Andreas, Martina
Coincidences sorters: Olga
MT on windows: Thomas
QT visualisation: Thomas
Source energy spectrum: Alexis
Accolinearity for b2b: Maxime Toussain

## Slide 7: Next steps
Refactor source
Refactor filters
Refactor materials
Json output
QT visu slices
Advanced splitting

## Slide 8: Events
Jan 31 to Feb 2: GATE10 Hackathon in Lyon, France
Mar 6-8: Remote training Python data analysis for GATE
Mar 25-26: GATE10 training in Seoul - South Korea
Apr 1-2: GATE10 training in Osaka University, Japan
May 22-23: OpenGATE scientific meeting in Paris-Saclay, France
July 8-11: ICCR2024 conference in Lyon, France
Oct 31: GATE User Meeting at IEEE NSS MIC 2024
Nov 20-22: Remote GATE10 training for advanced dev ???