## Slide 1: Agenda – 1 hour
Status
Work in progress

## Slide 2: Status
Release 10.0.0 (20 Nov 2024, G4 11.2)
Release 10.0.1 (7 Jan 2025, G4 11.3)
Release 10.0.2 (26 March 2025, G4 11.3)
Soon 10.0.3, with G4 11.3.1
Gate10 publication
  Still work in progress
  Part1: almost ready
  Part2: still writing (discussion)
  Goal: early July

## Slide 3: Maintenance
QT: QT6 + slice visualization
  Update “manylinux”
  Version visu (normal) and version “cluster” (no qt, older compat)
ITK update
  numpy >2.0
  But compatibility issue with pytorch (garf, gaga_phsp)
pybind update
  cmake compatibility issue
Geant4 11.3.1 (patch)
TLS = loss 10% speed ? For wheel (pip) only
  Version pip : enable TLS G4 option
  Remove auto LD_PRELOAD
  Explain in the doc (dev version) ; use dev version if speed is critical

## Slide 4: Consolidation
GateProductionAndStoppingActor: fixed
Digitizers: coinc sorter, pile-up, dead time, truncated Gauss
Bug optical materials for voxel: WIP
Source decay: WIP
Production cut issue ? (Martina)
Interface with pytomography: 80%
Interface with Castor : postponed (September)
Contrib: Derenzo phantom
Contrib: Carm
Future : generic filters, multiprocess (multicpu) …

## Slide 5: AOB
Maastro: neutron. TPS Source not for multi run
  Phd on this topic (Nils)
Olga: GATE9 memory leak
MIC 2025: Olga, Pana (oct2025), Japan
Hackathon: poll ? Automn 2025 ? Nov?

## Slide 6: From Gate to Reconstruction soft
Work in progress
PyTomography: discussion with Luke Polson, SPECT
Castor: discussion with Thibault Merlin, PET
OpenRTK, discussion with Simon Rit, SPECT
Siemens o7tools, discussion with Jorge Cabello, PET, not open
Coresi (Ane, Voichita) for Compton Camera
List mode format ?
Attenuation map
Working on json file with parameters needed as input
Image or/and Root file format
Future ETSI format for PET

## Slide 7: Events
2024 Jan 31 to Feb 2 GATE10 Hackathon in Lyon, France
2024 Mar 6-8 Remote training Python data analysis for GATE
2024 Mar 25-26 GATE10 training in Seoul - South Korea
2024 Apr 1-2 GATE10 training in Osaka University, Japan
2024 May 22-23 OpenGATE scientific meeting in Paris-Saclay, France
2024 July 8-11 ICCR2024 conference in Lyon, France
2024 Oct 31 GATE User Meeting at IEEE NSS MIC 2024
2024 Nov 20-22 Remote GATE10 training for advanced dev
2025 1-3 April Opengate meeting (Athens)
2025 June Teaching (remote)

## Slide 8: CCMod
Attributes
  SourceEnergy, SourcePosition: info at Track creation
  SourceName (David)
Modules
  IdealAdder : Input = hits, output = singles ; Compton -> pos/E+recoil (was adderComptPhotIdeal) ; GateDigitizerAdderComptPhotIdealActor (Ane, David)
Coincidences
  Offline: only in python (yet), from the ROOT file
  numpy + panda
Test case
  (ref with a Gate9 sim: 2 layers)
  Matthew: find reference data for coinc ? Setup: to be reproduced in G10
  Matthew: look current coinc sorter from Olga/Gert